Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 24 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4084 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Epic | User Story No. | User Story / Task | Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | User can register with required details. | 2 | High | Lakshmi |
| Sprint-1 | Authentication | USN-2 | User can login using email and password. | 2 | High | Lakshmi |
| Sprint-1 | Authentication | USN-3 | User can access protected features after login. | 2 | High | Yuvasrii |
| Sprint-1 | Authentication | USN-4 | System shows an error for invalid login details. | 1 | Medium | Yuvasrii |
| Sprint-2 | Blog Management | USN-5 | User can create a blog post. | 3 | High | Lavanya AV |
| Sprint-2 | Blog Management | USN-6 | User can view blog posts. | 2 | High | Lavanya AV |
| Sprint-2 | Blog Management | USN-7 | User can update a blog post. | 2 | High | Lavanya AV |
| Sprint-2 | Blog Management | USN-8 | User can delete a blog post. | 2 | Medium | Lavanya AV |
| Sprint-3 | AI Generation | USN-9 | User can send a prompt for AI content generation. | 3 | High | Dhanushree |
| Sprint-3 | AI Generation | USN-10 | User can receive AI-generated content from Gemini 3.6 Flash. | 3 | High | Dhanushree |
| Sprint-3 | Error Handling | USN-11 | System shows errors for invalid API requests. | 2 | Medium | Lakshmi |
| Sprint-4 | Testing | USN-12 | Developer can test API endpoints. | 2 | High | Lakshmi |
| Sprint-4 | Database | USN-13 | Developer can verify data in MongoDB Atlas. | 2 | High | Jeevanya |
| Sprint-4 | Integration | USN-14 | Developer can test the complete API workflow. | 2 | High | Jeevanya |

2. Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 22 Sep 2026 | 27 Sep 2026 | 7 | 23 Sep 2026 |
| Sprint-2 | 9 | 6 Days | 22 Sep 2026 | 03 Oct 2026 | 9 | 24 Sep 2026 |
| Sprint-3 | 8 | 6 Days | 22 Sep 2026 | 09 Oct 2026 | 8 | 25 Sep 2026 |
| Sprint-4 | 6 | 6 Days | 22 Sep 2026 | 15 Oct 2026 | 6 | 26 Sep 2026 |

Velocity:

Average Velocity = Total Story Points ÷ Total Sprint Days

= 30 ÷ 24

= 1.25 story points/day

Team Average Velocity (AV) = 1.25 story points per day.

Burndown Chart:

| Day | Remaining Story Points |
| --- | --- |
| Day 0 | 30 |
| Day 4 | 25 |
| Day 8 | 20 |
| Day 12 | 15 |
| Day 16 | 10 |
| Day 20 | 5 |
| Day 24 | 0 |